| Document Control Item | Requirement |
| --- | --- |
| Document Reference | OHSMS-08Q |
| ISO Reference | MS ISO 45001:2018 Clause 8.1 |
| Purpose | To establish a coordinated annual timetable for implementation, monitoring, evaluation and improvement of the OHSMS. |
| Scope | Applies to HQ, departments, projects, warehouses and other workplaces within the certified OHSMS scope. |

Duties and Responsibilities

| Role | Responsibility |
| --- | --- |
| Managing Director (MD) | Provides leadership, approves resources and significant OHSMS decisions. |
| ISO Manager (IM) | Controls the programme, documented information, reporting and follow-up. |
| Safety and Health Officer (SHO) | Provides technical advice, monitors performance and coordinates statutory or operational OHS matters. |
| Heads of Department / Project Managers (HOD/PM) | Implement requirements, provide evidence and close assigned actions. |
| Workers and Worker Representatives | Participate, report hazards and provide feedback without fear of reprisal. |

Revision History

| Revision No. | Revision Date | Originator | Description of Changes |
| --- | --- | --- | --- |
| 0 | 01 September 2026 | ISO Manager | Initial issue for implementation of MS ISO 45001:2018 Clause 8.1 |

1. Planning and Control Requirements

The annual cycle begins on 1 September and ends on 31 August. The IM shall issue the confirmed programme by 15 August each year. Project-specific activities may be added according to risk, legal, client and operational needs. Deferral of a mandatory activity requires documented justification, revised due date and approval by the IM and SHO.

2. Annual ISO 45001 Activity Time Chart (2026/2027 Cycle)

| Activity | PIC | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OHSMS launch / annual programme issue | IM | ● |  |  |  |  |  |  |  |  |  |  |  |
| OH&S policy and scope communication | MD/IM | ● | ● |  |  |  |  |  |  |  |  |  |  |
| Legal register update and compliance watch | IM/SHO | ● |  | ● |  | ● |  | ● |  | ● |  | ● |  |
| HIRARC/JSA and opportunity register review | SHO/HOD/PM | ● |  |  | ● |  |  | ● |  |  | ● |  |  |
| OH&S objectives and KPI monitoring | IM/HOD/PM | ● |  | ● |  | ● |  | ● |  | ● |  | ● |  |
| Safety and Health Committee meeting | Chair/SHO | ● |  | ● |  | ● |  | ● |  | ● |  | ● |  |
| Workplace inspection / critical control verification | SHO/HOD/PM | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Toolbox talks / worker consultation | Supervisor | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Competency matrix and training review | HR/SHO |  | ● |  |  | ● |  |  | ● |  |  | ● |  |
| Emergency equipment inspection | ERTO/FM | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| HQ evacuation / fire drill | ERTO/FM |  |  | ● |  |  |  |  |  |  | ● |  |  |
| Project emergency drill | PM/SSS | As required by project ERP and risk profile |  |  |  |  |  |  |  |  |  |  |  |
| Exposure / health surveillance review | SHO/HR |  |  |  | ● |  |  |  |  |  | ● |  |  |
| Contractor/vendor OHS evaluation | PM/Proc. |  |  |  |  | ● |  |  |  |  |  | ● |  |
| Internal audit programme | Lead Auditor |  |  |  |  |  |  | ● | ● |  |  |  |  |
| Legal compliance evaluation | IM/SHO |  |  |  |  |  |  |  |  | ● |  |  |  |
| Management review | MD/IM |  |  |  |  |  |  |  |  |  |  | ● |  |
| Continual improvement plan / next-cycle planning | IM/SHO |  |  |  |  |  |  |  |  |  |  | ● | ● |

3. Programme Administration

| Step | Control | PIC | Record / Cross-reference |
| --- | --- | --- | --- |
| 1 | Confirm legal, client, project and risk-based frequency requirements before approving the annual calendar. | IM/SHO | OHSMS-06K; project HSE plans |
| 2 | Issue invitations, agendas, audit plans, drill scenarios or inspection notices sufficiently in advance. | Activity owner | Approved annual programme |
| 3 | Record completion date, attendance, findings, actions, evidence link and effectiveness status. | Activity owner | Activity completion record |
| 4 | Escalate overdue statutory, high-risk or management-review actions immediately; reschedule other delayed activities with approval. | IM/SHO/HOD/PM | Action tracker; OHSMS-10V |
| 5 | Review programme status monthly and report trends and constraints to management. | IM | OHSMS-09S; OHSMS-09U |

4. Annual Programme Status Register

| No. | Planned Activity | Planned Date | Actual Date | Owner | Evidence Ref. | Status / Action |
| --- | --- | --- | --- | --- | --- | --- |

Document Verification and Approval

| Verified By | Approved By |
| --- | --- |
| Name: Richard Appointment: Executive Director Date: 01 September 2026 Signature: ____________________ | Name: Caleb Appointment: Managing Director Date: 01 September 2026 Signature: ____________________ |